Annual Listing of FY 2020 TIP Obligated Federal Transportation Funds

The Bonneville Metropolitan Planning Organization (BMPO) is responsible for annually developing a Transportation Improvement Program (TIP) that identifies expenditures of federal transportation dollars in the metropolitan planning area during the upcoming five years.  The TIP lists the intended schedule and estimated cost for each phase of a federally funded transportation project.

Once the first year of the TIP is completed, a new TIP is developed for the next five years.  The annual listing identifies all obligations for specific tasks such as construction, right-of-way acquisition and preliminary engineering for roadway improvement projects that occurred during the first year of the previous TIP. Funds are also obligated for planning and public transportation projects and activities.

Obligation means the phase of a roadway improvement project or other activity is ready and eligible to receive federal funds for the specific programmed task.  It does not indicate the task has been completed.

| FY 2020 Annual Listing – Roadway / Planning |
| --- |
| Key Number | Project Description / Funding Category / Project Sponsor | 2020 Programmed Costs | Type | Notes |
| 14049 | Citywide ADA and Concrete Sidewalk Improvements Phase II (on arterial and collector roadways) / STP-Urban / Idaho Falls | $300,000 | Construction | Obligated |
| 14060 | Great Western Canal - 33rd N Bridge Replacement / Bridge Off-System / Bonneville County | $7,000 | Project Engineering | Obligated |
| 14060 | Great Western Canal - 33rd N Bridge Replacement / Bridge Off-System / Bonneville County | $1,813,000 | Construction | Obligated |
| 19434 | 45th W, 65th S to US-20 Pavement Resurfacing / STP-Rural / Bonneville County | $20,000 | Project Engineering | Obligated |
| 19472 | I-15, District 6 Bridge Repair / STP / ITD | $528,000 | Construction | Obligated |
| 19494 | Metropolitan Area Transportation Planning / PL / BMPO | $217,000 | Planning | Obligated |
| 19530 | 97th South Bridge - Idaho Canal Bridge Replacement / Bridge Local / Bonneville County | $40,000 | Project Engineering | Obligated |
| 20056 | N. Blvd RRX Planking Replacement / SI - Federal Rail / Idaho Falls | $200,000 | Construction | Obligated |
| 20065 | Jct. I-15/US-20 Safety and Mobility Improvements Plan / STP / ITD | $1,500,000 | Planning | Obligated. Additional $1,100,000 PE (planning) funds programmed in FY 2021 |
| 20114 | US-20 Expressway Median Cable Barrier / HSIP-5304 / ITD | $60,000 | Project Engineering | Obligated |
| 20189 | I-15, District 6 Bridge Repair / ST2 / ITD | $125,000 | Project Engineering | Obligated |
| 20243 | 45th East - Sand Creek Bridge Replacement / Bridge Off-System / Bonneville County | $282,000 | Project Engineering | Delayed to FY 2021 |
| 20438 | 45th East - Willow Creek Bridge Replacement / Bridge Local / Bonneville County | $338,000 | Project Engineering | Delayed to FY 2021 |

| FY 2020 Annual Listing – Roadway / Planning (continued) |
| --- |
| Key Number | Project Description / Funding Category / Project Sponsor | 2020 Programmed Costs | Type | Notes |
| 20473 | Lindsay Curves Superelevation Improvements / LHSIP / Idaho Falls | $425,000 | Construction | Obligated |
| 20499 | John Adams, Garfield and 25th St. Thermoplastic and ADA Improvements / LHSIP / Bonneville County | $2,000 | Project Engineering | Obligated |
| 20499 | John Adams, Garfield and 25th St. Thermoplastic and ADA Improvements / LHSIP / Bonneville County | $354,000 | Construction | Obligated |
| 20516 | 5th W (E River Rd) Curve Improvement / LHSIP / Bonneville County | $5,000 | Project Engineering | Obligated |
| 20516 | 5th W (E River Rd) Curve Improvement / LHSIP / Bonneville County | $200,000 | Right-of-Way | Obligated |
| 20516 | 5th W (E River Rd) Curve Improvement / LHSIP / Bonneville County | $1,124,000 | Construction | Obligated |
| 20535 | 1st Street, Ammon Road to 45th East - Widening / STBG-Urban / Bonneville County | $360,000 | Project Engineering | Obligated |
| 20735 | US-91 Idaho Falls Microseal, Yellowstone Hwy to Holmes / National Highway / ITD | $15,000 | Project Engineering | Obligated |
| 21923 | US26, JCT Hitt Road (25th E), Bonneville Co. Intersection Improvement / HSIP / ITD | $900,000 | Project Engineering | Obligated. Additional $700,000 PE funds programmed in FY 2021 |
| 22005 | 17th and Rollandet Intersection Left Turn Prohibition / LHSIP / City of Idaho Falls | $108,000 | Project Engineering | Obligated |
| 22006 | Yellowstone, Short and Capital Pedestrian Access Path Connection / LHSIP / City of Idaho Falls | $59,000 | Project Engineering | Obligated |
| 22219 | I-15B, Broadway; Yellowstone to Bellin / Pavement Resurfacing / State Funded / ITD | $30,000 | Project Engineering | Obligated |
| 22431 | Higbee - Butte Arm Canal Bridge Replacement / Competitive Highway Bridge Grant / Idaho Falls | $275,000 | Project Engineering | Obligated |

| FY 2020 Annual Listing – Roadway / Planning (continued) |
| --- |
| Key Number | Project Description / Funding Category / Project Sponsor | 2020 Programmed Costs | Type | Notes |
| 22454 | US-20, I-15 Interim Ramp Modifications / HSIP / ITD | $100,000 | Project Engineering | Obligated |
| 22599 | 121st South - Idaho Canal Bridge Replacement / Competitive Highway Bridge Grant / Bonneville County | $225,000 | Project Engineering | Obligated |

| FY 2020 Annual Listing – Public Transportation / Planning |
| --- |
| Key Number | Project Description / Funding Category / Project Sponsor | 2020 Programmed Costs | Type | Notes |
| 13268 | Operations / FTA 5307 / ITD | $440,000 | Operations | Funds not obligated |
| 13269 | Preventative Maintenance / FTA 5307 / ITD | $200,000 | Maintenance | Funds not obligated |
| 13271 | Capital (Other) / FTA 5307 / ITD | $35,000 | Capital | Funds not obligated |
| 13272 | Training / FTA 5307 / ITD | $30,000 | Training | Funds not obligated |
| 13273 | Capital (Bus Purchases) / FTA 5307 / ITD | $400,000 | Capital | Funds not obligated |
| 14304 | Planning / FTA 5307 / ITD | $10,000 | Planning | Funds not obligated |
| 14306 | Metro Planning / FTA 5303 / BMPO | $44,000 | Planning | Obligated |
| 14309 | Paratransit Service / FTA 5307 / ITD | $175,000 | Operations | Funds not obligated |
| 19406 | Mobility Management / 5307 / ITD | $80,000 | Planning | Funds not obligated |
| 19800 | Administration / 5307 / ITD | $240,000 | Administration | Funds not obligated |
| 22500 | Safety and Security / 5307 / ITD | $15,000 | Capital | Funds not obligated |

| FY 2020 Annual Listing – Bicycle and Pedestrian / Planning |
| --- |
| Key Number | Project Description / Funding Category / Project Sponsor | 2020 Programmed Costs | Type | Notes |
| 19827 | SR2S D91/93 Coordination / Transportation Alternatives Program / School Districts 91/93 | $60,000 | Education / Training | FY 2019 Project |
| 22040 | SR2S D91/93 Coordination / Transportation Alternatives Program / School Districts 91/93 | $65,000 | Education / Training | Obligated |